## Slide 1
Padmini Nayak
shirva.nayak@gmail.com

## Slide 2
  Why do we need Agile ?
  What is Agile
  Agile Principles
  Key Agile Concepts
  Advantages/Disadvantages of Agile
  How to implement Agile ?
  Various Agile frameworks
CONTENTS

## Slide 3
We need Agile to over-come the tradition development methodology
Draw backs of Water fall methods:
Time consuming
Suitable for the projects where requirements are stable
Working model is delivered after completion of the last stage of the model.
Changes are very difficult as we need to go back to the previous stages.
Why do we need Agile ?

## Slide 4
It is an iterative and incremental approach to a software development
Small incremental build presented to the user in multiple iterations
Feedbacks , changes are incorporated in the next iterations
What is Agile Methodology ?
4

## Slide 5
Agile Principles
5
  The 12 principles that are mentioned in the Agile Manifesto are as follows:

## Slide 6
Key Agile Concepts
6
  User Stories
    Entire project is divided into smaller deliverables
    Those stories are considered the building blocks of the project
    Individual stories are delievered iteratively
  Meetings
    to understand the current situation and action to be taken
  Incremental Development
    Software is initially created with all the features included and is called the first version
    During incremental development, all the subsequent versions of the software will have improvements made to its modules
  Iterative Development
    Re-work on the software are structured around a series of iterations
  Milestone Checks
    Retrospective meetings are conducted and detailed analysis report is prepared.
  User Personas
    In the starting stages of the SDLC, the business development team along with the clients, map out the target audience
    With that input , build the software

## Slide 7
Advantages / Disadvantages
7
Advantages | Disadvantages
Agile is very much suited for projects where requirements and the end product is not very clear. | As it is highly customer-centric, so it can pose a problem when the customer does not have a clear understanding of the product and process.
It promotes customer satisfaction as their feedbacks and changes are embraced. | Lack of formal documentation and designing leads to a very high dependency on individuals for training and other tasks.
It reduces risk factors as early deliverables are made visible to the end-users. | For complex projects, the resource requirement and effort are difficult to estimate.
Exhaustive planning is not required at the beginning of the development process | Frequent deliverables, feedback, and collaboration can be very demanding for some customers.
It is easy to manage with minimal rules and more flexibility. | Because of the ever-evolving features, there is always a risk of the ever-lasting project.
Dividing the project into incremental deliverable builds leads to more focus on the quality of the product. | 

## Slide 8
How to Implement ?
8

## Slide 9
Agile frameworks
9
  Scrum
    Each iteration of a scrum is known as Sprint
    Product backlog is collection of stories which is to be selected to work
    During each Sprint, top user stories of Product backlog are
    selected and turned into Sprint backlog
    Team works on the defined sprint backlog
    Team checks for the daily work
    At the end of the sprint, team delivers product functionality

## Slide 10
Agile frameworks
10
  Crystal
    Chartering:
    Creating a development team
    Preliminary feasibility analysis
    Developing an initial plan and
    Fine-tuning the development methodology
    Cyclic delivery:
    Team updates and refines the release plan
    Implements a subset of the requirements through iterations
    Integrated product is delivered
    Review of the project plan and adopted development methodology
    Wrap Up:
    Deployment into the user environment,
    Post- deployment reviews
    Reflections are performed.

## Slide 11
Agile frameworks
11
  Kanban
    Helps to visualize your workflow and tasks

## Slide 12
Software Testing Life Cycle
12

## Slide 13: 1